## Slide 1: Upgrade testing

## Slide 2: Overview
Upgrade testing overview
Typical issues during Upgrade testing
Tips - Before Upgrade testing
Tips - During Upgrade testing
Bug prioritization

## Slide 3: Upgrade testing overview
Select testers and schedule Upgrade testing
Make sure all testers have time reserved for Upgrade testing every day
Ensure all testers have access to QA systems and inbound integrations are working correctly on QA partition
Create test cases based on E2E business cases and prioritize them based on use case importance
Select data for testing, make sure you select data for positive, negative and specific cases
Make sure test cases contain expected results and and go-live criteria
Test according to prepared test cases, start from the highest priority and positive scenarios
Log bugs to Jira and retest after they are fixed
Promote core code from QA to Prod only when testing is complete
Conduct smoke testing in Prod prior to general release

## Slide 4: Typical issues during Upgrade testing
No Upgrade testing at all
  All issues or misunderstandings founded later are solved under COSA
  Pricefx sw is not working properly after deployment to Prod so it is temporarily not possible to use it
  Missing benefits from using Pricefx sw
Missing plan for Upgrade testing
  Testers are doing exploratory testing without any preparation
  Upgrade testing is not organized
  Testers are not sure about priorities for test cases so they are not testing the most important test cases as the first ones
Testers don‘t have time for testing
  Testers are not testing because they are doing other work, it can lead to delayed upgrade testing or no upgrade testing at all

## Slide 5: Tips - Before Upgrade testing
Select group of testers
  They usually use Pricefx sw before upgrade – check with them that tey will have time for testing
  Make sure they have access to all systems they need for testing
Create test cases for upgrade testing
  Based on business cases, they should cover end to end scenarios
  Test cases should be prepared based on how Pricefx sw is used currently (before upgrade)
  Should contain at least check lists of what should be verified
  Select data for testing, make sure you have data for positive, negative and specific scenarios
Choose Test leader
  Somebody who will collect test results from testers and inform managers about results of upgrade testing
Choose test management tool
  It is possible to use X-Ray in Pricefx Jira (see below)
  For small amount of test cases also Excel can be used

## Slide 6: Tips - During Upgrade testing
Testing according to Upgrade test cases
  Testers should have Test execution (if X-Ray is used)
  Test cases should be prioritized so critical functionality is verified at the beginning of testing
Report test results
  Testers should log test results every day
  Important part of test results are attached screens and description of what was tested
Report bugs in Jira
  Issue Type = „Bug“
  Reported bug should contain description of the issue, expected result and screens or other useful files
Retest all fixes
  Close the bug and finish testing of the test case
Check the progress of testing every day
  Test Leader should check test results every day to see the progress of testing

## Slide 7: Bug prioritization
Prioritization of bugs in JIRA
Priority | Explanation
Critical | User is unable to use the Solution, resulting in a critical impact on business operations. This condition requires immediate resolution. Example: system is down.
High | Any high priority defect which is incorrect price calculation. No workaround is available, and the defect is time sensitive. Example: defect is blocking pricing from being exported to ERP systems.
Medium | The defect requires attention but does not block pricing. A workaround is available but may not be optimal. Example: a defect requires the user to perform manual calculations.
Low | Minor loss of functionality. These may be monitoring issues, clarifications, documentation questions; or administrative tasks. Example: update the column label or any other cosmetic related defects.