## Slide 1: Planning for Operational Readiness

## Slide 2: Purpose
Checklist includes deliverables, documents and actions, typically required to take a new solution into production.
Checks may be different for on premise / cloud solutions, Pfx solution with integration includes both elements
Unless otherwise stated in the SoW, all deliverables are the customer’s responsibility. Customer does the documentation, this is not a ToDo list for Pfx !
Understanding customer deliverables helps Pfx to
  Understand the customer process and reduce the risk of unexpected customer demands before finishing the project
  Understand the timeline for deliverables, and dependencies on Pfx timeline
  Understand any support required from Pfx to create these deliverables, and cross-check with SoW
  Track these deliverables jointly between customer PM and Pfx PM

## Slide 3: Operational Documents
Is a customer specific system architecture (including customer systems, Pfx systems and network connections) required ?
Is a customer specific operations manual required (mainly for integration components) ?
Is a customer specific support concept required, detailing roles and responsibilities between customer and Pfx ?
Is a customer specific monitoring and alerting concept required (exchange events between customer and Pfx) ?
Timeline and Dependencies ?

## Slide 4: User Management, Entitlement
How many users and groups, manual setup or data load with CSV / XLS ?
Will roles be based on master data, e.g. for products, countries, customers ?
SSO required ?
Process for technical users ?
Is a customer specific authorization concept required?
Timeline and Dependencies ?

## Slide 5: Security and Data Protection Concept
Customer firewalls setup required (IP addresses, ports) ?
Source IP restrictions at Pfx required ?
Encryption for Pfx data storage required ?
Recovery procedures for network / data integration failures
Disaster recovery plan and test execution required ?
Is a customer specific Security and Data Protection Concept required ?
Is a customer specific GDPDR concept required ?
Timeline and Dependencies ?

## Slide 6: Change and Release Approvals
Additional test requirements (besides UAT) ?
  Load tests
  Performance tests
  Integrated system test
  Penetration tests
Customer approvals for Deployment Changes (DEV  QA  PROD, Go-Live)
  Change Advisory Board (CAB)
  Chief Information Security Officer (CISO)
  Product Owner / Service Owner for affected systems (including SAP, CRM, etc.)
  Customer QA Manager, Qualification / Validation Manager
  Workers Council
Customer Release Schedule, dependencies on other system releases (SAP, CRM) ?
Timeline and Dependencies ?